**Hardware Assembly Progress Report**

**Jan Fontanosa**

**Fntj0052/N00282989**

1. **Current Progress:**

As of now (week 6, October 12th 2016) I received my package shipment which consists of Raspberry Pi, Water pump, etc. I am currently making an unboxing video of all the hardware parts we needed on our project and will be uploaded ASAP on the GitHub when it’s done. Also, working in building and completing the PCB. The software code (android studio) is currently in progress and will be allocated in GitHub as soon as next week.

1. **Budget/Financial Plan:**

The pre-budget plan we proposed between $200-300 is sufficient as of right now.

The parts that we ordered and expected in the future is on the $200-300 mark. If everything works perfectly our budget will be as expected.

1. **Time/Activities:**

Due to the group’s incompatible schedule (work/family problems/school projects/etc.) we are currently behind on some needed activities. But, hopefully next week on the power-up milestone I/we as a group will sort everything out and be on tract.

1. **Problems/Opportunities:**

One of main problem we have as group is time, all three members are currently working regular part-time job and meeting/setting up a time outside from school hours is almost possible. Me in my part I work between 20-35 hrs per week and our free time does not correlate. Hopefully I/we could fix this by creating a work plan ahead or meeting up in Skype or something.